# Fideon OS

Pending Implementation Tasks — Backend & Frontend

Version: 1.0   |   Branch: v1-dev   |   April 2026

# Table of Contents

1.  Summary — What Is Done vs Pending

2.  Progress & Effort Charts

3.  C1  — Migrate Existing Routes to tenant_scoped helpers

4.  C2  — Pass tenant_id Through Vector Ingestion

5.  W2  — Wire Circuit Breaker record_success / record_failure

6.  W3  — Migrate Existing Routes to CurrentTenant Dependency

7.  C3  — Frontend apiBaseUrl.ts HTTP Guard

8.  Recommended Implementation Order

9.  Definition of Done Checklist

# 1. Summary — What Is Done vs Pending

| ID | Task | Severity | Status | Scope |
| --- | --- | --- | --- | --- |
| C1 | Service role key — migrate routes to tenant_scoped | CRITICAL | Pending | 26 route files, ~80+ call sites |
| C2 | pgvector tenant_id — wire through ingestion pipeline | CRITICAL | Partial | vectorstore_ingestion.py + acord.py |
| W2 | Circuit breaker — wire record_success/failure in llm.py | WARNING | Partial | 1 file, ~15 lines |
| W3 | CurrentTenant dependency — migrate all routes | WARNING | Pending | 26 route files |
| C3 | Frontend apiBaseUrl.ts — HTTP fallback guard | CRITICAL | Pending | 1 file, 5 lines |

C1 and W3 touch the same 26 route files — implement together to avoid doing two passes over the same code. Total combined effort: 2 days, not 4.

# 2. Progress & Effort Charts

## 2.1 Completion Status per Task

## 2.2 Effort Distribution

# 3. C1 — Migrate Routes to tenant_scoped Helpers

Severity: CRITICAL   |   Status: PENDING   |   Effort: 2 days (combined with W3)

## 3.1 What Was Built

The following helpers were added to backend/app/core/supabase.py:

tenant_scoped_get(table, query, tenant_id)  — appends &tenant_id=eq.<id> to every GET

tenant_scoped_insert(table, data, tenant_id) — injects tenant_id into INSERT payload

tenant_scoped_patch(table, query, data, tenant_id) — scopes PATCH to tenant's rows only

MULTI_TENANT_TABLES frozenset — 24 tables registered as requiring tenant scoping

_assert_tenant_id() guard — raises ValueError immediately if tenant_id is missing

## 3.2 What Is Still Missing

26 route files still call postgrest_get() / postgrest_insert() / postgrest_patch() directly without any tenant_id filter. A bug in any of these can silently return another tenant's data.

## 3.3 Affected Files

| File | Issue |
| --- | --- |
| backend/app/routes/activity.py | postgrest_get on audit_logs — no tenant filter |
| backend/app/routes/admin.py | user listing, role changes — no tenant filter |
| backend/app/routes/agents.py | agent_pipelines reads — no tenant filter |
| backend/app/routes/chat.py | chat_conversations reads/writes — no tenant filter |
| backend/app/routes/decision_reviews.py | decision_reviews reads — no tenant filter |
| backend/app/routes/device.py | devices reads/writes — no tenant filter |
| backend/app/routes/device_admin.py | devices admin reads — no tenant filter |
| backend/app/routes/federated_learning.py | federated_rounds reads — no tenant filter |
| backend/app/routes/model_registry.py | activated_models reads — no tenant filter |
| backend/app/routes/notifications.py | notifications reads — no tenant filter |
| backend/app/routes/pods.py | pod extraction runs — no tenant filter |
| backend/app/routes/acord.py | acord_extraction_runs — no tenant filter |
| backend/app/routes/settings.py | app_users / tenants — no tenant filter |
| backend/app/routes/tenants.py | tenants reads — no tenant filter |
| backend/app/routes/webhooks.py | webhooks reads/writes — no tenant filter |
| backend/app/routes/workflow_ai.py | workflows reads — no tenant filter |
| backend/app/services/acord_training.py | training_jobs reads — no tenant filter |
| backend/app/services/pod_training.py | training_jobs reads — no tenant filter |
| backend/app/services/webhook_engine.py | webhooks service reads — no tenant filter |

## 3.4 How to Fix (Pattern)

Before (current — unsafe):

# Any route — current pattern
user = await verify_user(authorization)
user_id = user.get("id")
rows = await postgrest_get("devices", f"user_id=eq.{user_id}")
# Bug: if user_id is from another tenant this returns their devices

After (correct — tenant-scoped):

# Any route — safe pattern
from app.core.deps import CurrentTenant
from app.core.supabase import tenant_scoped_get

async def list_devices(ctx: CurrentTenant):
    rows = await tenant_scoped_get(
        "devices",
        f"user_id=eq.{ctx['user_id']}",
        ctx["tenant_id"],           # always scoped — no cross-tenant leakage
    )
    return rows

# 4. C2 — Pass tenant_id Through Vector Ingestion

Severity: CRITICAL   |   Status: PARTIAL   |   Effort: 2 hours

## 4.1 What Was Built

pgvector_store.py — upsert_chunks() now accepts tenant_id parameter

pgvector_store.py — query_similar() now accepts tenant_id parameter

query_similar() without tenant_id now restricts to tenant_id IS NULL rows only

Migration 20260421000000_vector_service_role.sql — vector_service role created

## 4.2 What Is Still Missing

The callers of upsert_chunks() and query_similar() have not been updated to pass tenant_id. Chunks are still being stored and queried with tenant_id=NULL.

## 4.3 Files to Fix

| File | Fix Required |
| --- | --- |
| backend/app/services/vectorstore_ingestion.py | ingest_text_into_vectorstore() calls upsert_chunks() without tenant_id. Add tenant_id parameter and pass it through. |
| backend/app/routes/acord.py | _ingest_acord_into_vectorstore() calls vectorstore_ingestion without tenant_id. Extract tenant_id from request context and pass down. |
| backend/LLM/rag/generator.py | query_similar() calls may lack tenant_id. Verify and add tenant_id to all RAG query calls. |

## 4.4 How to Fix

vectorstore_ingestion.py — add tenant_id parameter:

# Before
def ingest_text_into_vectorstore(*, collection_name, doc_id, text, ...):
    upsert_chunks(collection_name=collection_name, chunks=chunks)

# After
def ingest_text_into_vectorstore(*, collection_name, doc_id, text,
                                    tenant_id: str | None = None, ...):
    upsert_chunks(collection_name=collection_name, chunks=chunks,
                  tenant_id=tenant_id)

acord.py — pass tenant_id from request context:

# Before
await _ingest_acord_into_vectorstore(text=extracted_text, pod_id=pod_id)

# After
ctx = await get_user_context(authorization)
await _ingest_acord_into_vectorstore(
    text=extracted_text,
    pod_id=pod_id,
    tenant_id=ctx["tenant_id"],    # scopes chunks to this tenant only
)

# 5. W2 — Wire Circuit Breaker record_success / record_failure

Severity: WARNING   |   Status: PARTIAL   |   Effort: 1 hour

## 5.1 What Was Built

resilience.py — SimpleCircuitBreaker class with CLOSED / OPEN / HALF states

resilience.py — runpod_circuit_breaker singleton instance

resilience.py — @runpod_retry decorator (tenacity, 3 retries, 2s-8s backoff)

llm.py — @runpod_retry applied to _runpod_generate_text()

llm.py — runpod_circuit_breaker.before_call() added to _offline_fallback_stream()

## 5.2 What Is Still Missing

record_success() and record_failure() are never called after RunPod requests complete. The circuit breaker tracks zero failures and never opens. It blocks calls when OPEN (before_call works) but it can never become OPEN because the failure count never increases.

## 5.3 File to Fix

File: backend/app/services/llm.py

## 5.4 How to Fix

# backend/app/services/llm.py
from app.core.resilience import runpod_circuit_breaker

async def _runpod_generate_text(payload: dict, model_name: str) -> str:
    runpod_token = _clean_bearer_token(FIDEON_SECRET_KEY or RUNPOD_API_KEY)
    if not runpod_token:
        raise RuntimeError("RunPod token not configured")

    # Step 1 — check circuit before hitting RunPod
    runpod_circuit_breaker.before_call()

    try:
        result = await _do_runpod_call(payload, model_name)
        # Step 2 — record success so circuit stays CLOSED
        runpod_circuit_breaker.record_success()
        return result
    except Exception as exc:
        # Step 3 — record failure; after 5 failures circuit opens
        runpod_circuit_breaker.record_failure()
        raise

Same pattern applies to _try_runpod_openai_compat_stream() if it exists in llm.py.

# 6. W3 — Migrate Existing Routes to CurrentTenant Dependency

Severity: WARNING   |   Status: PENDING   |   Effort: 2 days (combined with C1)

## 6.1 What Was Built

deps.py — get_current_tenant() FastAPI dependency

deps.py — get_current_tenant_strict() — raises 403 if tenant_id is NULL

deps.py — get_current_admin() — enforces admin / global_admin role

deps.py — CurrentTenant, CurrentTenantStrict, CurrentAdmin Annotated shortcuts

deps.py — GetDB — Annotated[DBRepository, Depends(get_db)]

## 6.2 What Is Still Missing

All 26 route files still repeat the same 4-line auth pattern manually on every endpoint. This is error-prone — if any route forgets to call verify_user() it becomes unauthenticated. With CurrentTenant the dependency is declared in the function signature and FastAPI enforces it automatically.

## 6.3 How to Fix (Pattern)

Before (current — manual, repetitive):

@router.get("/devices")
async def list_devices(authorization: Optional[str] = Header(None)):
    user = await verify_user(authorization)            # repeated in every route
    user_id = user.get("id")
    profile = await postgrest_get("app_users",
        f"user_id=eq.{user_id}&select=tenant_id&limit=1")
    tenant_id = profile[0].get("tenant_id")           # repeated in every route
    rows = await postgrest_get("devices",
        f"user_id=eq.{user_id}")                      # no tenant scope
    return rows

After (correct — dependency injection):

from app.core.deps import CurrentTenant, GetDB
from app.core.db import DBQuery

@router.get("/devices")
async def list_devices(ctx: CurrentTenant, db: GetDB):
    # ctx["user_id"], ctx["tenant_id"], ctx["role"] all pre-resolved
    rows = await db.tenant_get(
        "devices",
        DBQuery(filters={"user_id": ctx["user_id"]}, limit=100),
        tenant_id=ctx["tenant_id"],
    )
    return rows

## 6.4 Migration Strategy

Recommended approach — migrate one route file at a time:

1. Pick one route file (start with the smallest, e.g. activity.py)

2. Replace verify_user() + manual tenant_id lookup with ctx: CurrentTenant

3. Replace postgrest_get/insert/patch with db.tenant_get/insert/update

4. Run existing tests to confirm no regression

5. Repeat for next file

Do NOT migrate all 26 files in one PR — it will be impossible to review.

# 7. C3 — Frontend apiBaseUrl.ts HTTP Guard

Severity: CRITICAL   |   Status: PENDING   |   Effort: 30 minutes

## 7.1 Problem

frontend/src/lib/apiBaseUrl.ts currently falls back to http://127.0.0.1:8080 if NEXT_PUBLIC_API_URL is not set. In a misconfigured Azure App Service deployment, all API calls — including JWT Bearer tokens — would be sent over plaintext HTTP.

## 7.2 File to Change

File: frontend/src/lib/apiBaseUrl.ts

## 7.3 Exact Code Change

Current code (unsafe):

export function getApiBaseUrl(): string {
  const url = process.env.NEXT_PUBLIC_API_URL;
  if (!url) {
    return 'http://127.0.0.1:8080';   // silently returns HTTP in production
  }
  return url;
}

Fixed code (safe — throws in production if env var is missing):

export function getApiBaseUrl(): string {
  const url = process.env.NEXT_PUBLIC_API_URL;
  if (!url) {
    const isLocalhost =
      typeof window !== 'undefined' &&
      (window.location.hostname === 'localhost' ||
       window.location.hostname === '127.0.0.1');
    if (!isLocalhost) {
      throw new Error(
        '[Fideon OS] NEXT_PUBLIC_API_URL is not set. ' +
        'Set it to the HTTPS backend URL in your Azure App Service config.'
      );
    }
    return 'http://127.0.0.1:8080';   // local dev only
  }
  return url;
}

## 7.4 Additional Required Steps

Add NEXT_PUBLIC_API_URL=https://<backend>.azurewebsites.net to GitHub Actions secrets for staging and production environments

Add NEXT_PUBLIC_API_URL to the deploy-app-service.yml env var sync step

Never copy http://localhost:8000 from .env.local to App Service config

# 8. Recommended Implementation Order

Ordered by: highest security impact first, then effort efficiency (batching overlapping files together).

| Order | Task | Effort | Severity | Notes |
| --- | --- | --- | --- | --- |
| 1 | C3 Frontend HTTP guard | 30 min | CRITICAL | Single file, zero risk of regression. Do first. |
| 2 | W2 Circuit breaker wiring | 1 hr | WARNING | Single file (llm.py), ~15 lines. Quick win. |
| 3 | C2 Vector ingestion tenant_id | 2 hrs | CRITICAL | 2-3 files. Low regression risk. |
| 4 | C1 + W3 Route migration | 2 days | CRITICAL | 26 files. Do together. One file per PR. |

Quick wins (C3 + W2 + C2) can be done in a single half-day sprint. Route migration (C1 + W3) should be a separate sprint with dedicated PR reviews.

# 9. Definition of Done Checklist

A task is complete ONLY when all items below are checked.

C3 — Frontend HTTP Guard

[ ]  apiBaseUrl.ts throws on non-localhost when NEXT_PUBLIC_API_URL is unset

[ ]  NEXT_PUBLIC_API_URL added to GitHub Actions staging + production secrets

[ ]  deploy-app-service.yml syncs NEXT_PUBLIC_API_URL to App Service

[ ]  Tested: deploy without env var causes visible build/runtime error (not silent HTTP)

W2 — Circuit Breaker Wiring

[ ]  runpod_circuit_breaker.before_call() called before every RunPod HTTP request

[ ]  runpod_circuit_breaker.record_success() called after every successful response

[ ]  runpod_circuit_breaker.record_failure() called after every failed response

[ ]  Manual test: 5 consecutive RunPod failures cause circuit to OPEN

[ ]  Manual test: after 60s, circuit moves to HALF-OPEN and one probe is allowed

C2 — Vector Ingestion tenant_id

[ ]  vectorstore_ingestion.py ingest_text_into_vectorstore() accepts tenant_id param

[ ]  acord.py passes tenant_id from request context to ingestion function

[ ]  rag/generator.py query_similar() calls include tenant_id

[ ]  Verified: new chunks have tenant_id populated in rag_chunks table

[ ]  Verified: query_similar() without tenant_id returns zero rows (not all tenants)

C1 + W3 — Route Migration

[ ]  Every route that reads a multi-tenant table uses tenant_scoped_get() or db.tenant_get()

[ ]  Every route that writes a multi-tenant table uses tenant_scoped_insert() or db.tenant_insert()

[ ]  No route calls postgrest_get() on a MULTI_TENANT_TABLES table without tenant_id filter

[ ]  All routes use ctx: CurrentTenant instead of manual verify_user() + tenant lookup

[ ]  Cross-tenant test: JWT from tenant A cannot return data from tenant B on any endpoint

[ ]  All existing tests pass with no regression