Webhook SRS  —  Gap Analysis

FNF-68  ·  neura-box-cloud-main  ·  v1-dev  ·  April 2026

| SRS Reference | webhook_srs_fideon_fabric.html |
| --- | --- |
| Codebase | neura-box-cloud-main (branch: v1-dev) |
| Backend Stack | FastAPI (Python) — NOT Supabase Edge Functions |
| Date | April 2026 |

Legend

✅ Already implemented

❌ Not implemented

⚠️ Partial / differs from spec

🔴 MUST implement — broken or security risk

🟡 SHOULD implement — needed before production

🟢 CAN DEFER — next sprint

⏭️ SKIP — not applicable to this stack

Quick Summary
Your project already has a working webhook engine in Python/FastAPI (~60% of the SRS is done). The SRS was written for Supabase Edge Functions (Deno/TypeScript) — the code samples do not apply directly, but the requirements do.

The single biggest blocker: the database tables (webhooks, webhook_events, webhook_deliveries, webhook_secrets) DO NOT EXIST in any migration file. Nothing works until this is done.

# 1.  Webhook Registration  (FR-01 to FR-05)

| Req ID | Requirement | Status | Notes |
| --- | --- | --- | --- |
| FR-01 | Register HTTPS endpoint URL | ✅ Done | POST /api/v1/webhooks in webhooks.py |
| FR-01 | Reject HTTP (non-HTTPS) URLs | ❌ 🟡 Should Do | No protocol check — any URL accepted |
| FR-02 | Subscribe to specific event types | ✅ Done | events array stored and filtered in webhook_engine.py |
| FR-03 | Generate secret on registration, return once | ✅ Done | Secret returned once, never retrievable again |
| FR-03 | Secret never stored in plain text | ✅ Done | Stored Fernet-encrypted + SHA-256 hash. Equivalent to SRS Vault approach |
| FR-04 | Max 10 endpoints per tenant | ❌ 🟢 Defer | No cap enforced. Simple count check before insert |
| FR-05 | Optional name / description for endpoint | ✅ Done | description field supported |

# 2.  Event Delivery  (FR-06 to FR-12)

| Req ID | Requirement | Status | Notes |
| --- | --- | --- | --- |
| FR-06 | HTTP POST with application/json | ✅ Done | webhook_engine.py — correct headers set |
| FR-07 | Payload includes event_id, event_type, tenant_id, timestamp, data | ⚠️ 🟡 Fix | Has id, type, created_at, data — missing tenant_id in body |
| FR-08 | X-Fideon-Signature header with sha256=<hex> | ✅ Done | HMAC-SHA256 computed and sent |
| FR-09 | X-Fideon-Event-Id header for idempotency | ⚠️ 🟡 Fix | Sends X-Fideon-Delivery-Id (delivery ID) not event ID. Retried events should keep same Event-Id |
| FR-10 | 10-second HTTP timeout per attempt | ⚠️ 🟡 Fix | Current timeout is 15 seconds. SRS requires 10s |
| FR-11 | Only 2xx = success; all others retry | ✅ Done | webhook_engine.py line 312 |
| FR-12 | Async delivery — never blocks calling API | ✅ Done | Background asyncio worker loop started at app startup |

# 3.  Retry & Dead-Letter Queue  (FR-13 to FR-17)

| Req ID | Requirement | Status | Notes |
| --- | --- | --- | --- |
| FR-13 | Retry up to 3 times (4 total attempts) | ✅ Done | Configurable via WEBHOOK_MAX_ATTEMPTS — ensure default is 4 |
| FR-14 | Back-off: 30s -> 5min -> 30min with +/-10% jitter | ⚠️ 🟡 Fix | Generic exponential formula used, not specific schedule. No jitter |
| FR-15 | Failed deliveries go to dead-letter queue | ✅ Done | Status set to dead_letter after exhausting retries |
| FR-16 | DLQ visible in UI — view, replay, dismiss | ❌ 🟢 Defer | No DLQ listing or replay API endpoints. No UI panel |
| FR-17 | DLQ entries retained 30 days then auto-deleted | ❌ 🟢 Defer | No expires_at column or cleanup job |

# 4.  Secret Management  (FR-18 to FR-20)

| Req ID | Requirement | Status | Notes |
| --- | --- | --- | --- |
| FR-18 | Tenants can rotate secret; new secret returned once | ✅ Done | POST /api/v1/webhooks/{id}/rotate-secret |
| FR-19 | 30-minute dual-secret grace period on rotation | ❌ 🟢 Defer | Old secret immediately deactivated. No grace window |
| FR-20 | Secrets stored hashed, never logged | ⚠️ Acceptable | SHA-256 + Fernet encryption (not bcrypt). Fernet is stronger for FastAPI; bcrypt is for Edge Function context |

# 5.  Management UI  (FR-21 to FR-24)

| Req ID | Requirement | Status | Notes |
| --- | --- | --- | --- |
| FR-21 | List all endpoints with status and last delivery | ✅ Done | WebhooksSettingsPanel.tsx |
| FR-22 | Secret rotation from UI | ✅ Done | Rotation button in the same UI panel |
| FR-23 | Delivery history — last 50 attempts per endpoint | ❌ 🟢 Defer | Data exists in webhook_deliveries once migration runs. No UI panel yet |
| FR-24 | Send test event from UI | ⚠️ 🟢 Defer | API endpoint exists (POST /api/v1/webhooks/test-event) but no UI button |

# 6.  Security Requirements  (SEC-01 to SEC-11)

| Req ID | Requirement | Status | Notes |
| --- | --- | --- | --- |
| SEC-01 | HTTPS only; reject HTTP URLs | ❌ 🔴 Critical | No protocol validation at registration or delivery |
| SEC-02 | HMAC-SHA256 — correct signing string (timestamp.body) | ⚠️ 🔴 Critical | BUG: Code signs just body. Must sign timestamp+"."+body. Receivers following the spec reject ALL events |
| SEC-03 | X-Fideon-Timestamp header; receivers reject >5min old | ✅ Done | Timestamp sent as header. Replay prevention is receiver responsibility |
| SEC-04 | Constant-time signature comparison | ✅ Done | Python hmac.new uses compare_digest — safe |
| SEC-05 | Secrets never in logs or error messages | ✅ Done | No secret logged anywhere |
| SEC-06 | Rate limiting: 10 registrations/min per tenant | ❌ 🟢 Defer | No per-tenant webhook-specific rate limit |
| SEC-07 | SSRF: block RFC-1918, loopback, Azure ranges | ❌ 🔴 Critical | NO SSRF validation. Worker will POST to 10.x.x.x, 169.254.169.254, Azure IMDS etc. |
| SEC-08 | Input validation on all API inputs | ✅ Done | URL length, event name format, description length validated |
| SEC-09 | Tenant-scoped access (RLS + API layer) | ✅ Done | All queries filter by tenant_id from JWT |
| SEC-10 | Sign with new secret only during rotation grace window | ⏭️ N/A | Grace period not implemented yet — covered when FR-19 is done |
| SEC-11 | Cloud worker must not deliver to private/internal IPs | ❌ 🔴 Critical | Same as SEC-07 — no IP check at delivery time. DNS rebinding not protected |

# 7.  Non-Functional Requirements

| Requirement | Status | Notes |
| --- | --- | --- |
| 500 events/min throughput per tenant | ✅ Done | Worker polls every 2s, batch 25 |
| p95 delivery latency < 5 seconds | ✅ Done | Near-immediate — worker polls every 2s |
| >=99.5% delivery reliability within 4 attempts | ✅ Done | Retry logic covers this |
| 99.9% worker uptime | ✅ Done | Started with app lifespan, restarts with app |
| Zero plain-text secrets in storage (NFR-09) | ✅ Done | Fernet-encrypted in DB, never in logs |
| Row-Level Security on all webhook tables | ❌ 🟡 Needed | RLS policies not created — migration does not exist yet |

# 8.  Database Schema

| Table | Status | Notes |
| --- | --- | --- |
| webhooks | ❌ 🔴 Critical | No migration exists. Referenced in code but never created |
| webhook_events | ❌ 🔴 Critical | Same — missing migration |
| webhook_deliveries | ❌ 🔴 Critical | Same — missing migration |
| webhook_secrets | ❌ 🔴 Critical | Same — missing migration |
| security_events | ❌ 🟢 Defer | SRS adds this for SSRF audit log. Not in codebase |
| rate_limit_log | ❌ 🟢 Defer | Only needed if per-tenant rate limiting is added |

# 9.  Architecture Differences — What to Skip

The SRS was written for Supabase Edge Functions (Deno/TypeScript). Your project uses FastAPI (Python). The following SRS items do NOT apply:

| SRS Item | Why It Does Not Apply |
| --- | --- |
| All Deno/TypeScript code samples | Your backend is FastAPI/Python. Use the SRS only for requirements understanding, not the code |
| Supabase Vault for secret storage | Vault is Supabase-specific. Your Fernet encryption is the correct equivalent |
| pg_cron delivery worker trigger | You use a Python asyncio background loop — same outcome, different mechanism |
| bcrypt for secret hash (cost >=12) | Bcrypt makes sense without a KMS. Fernet encryption is stronger for your use case |
| is_edge_local / on-premise agent delivery | Only relevant if you have an on-premise edge agent — skip unless in scope |
| Azure-specific hostname blocklist patterns | Add the CIDR ranges regardless. Azure hostname patterns only matter if hosted on Azure |

# 10.  Action Plan

## 🔴  Do This First  (System Broken / Security Risk)

| # | Task | File to Change |
| --- | --- | --- |
| 1 | Write DB migration — create webhooks, webhook_events, webhook_deliveries, webhook_secrets tables with RLS policies. Nothing works without this. | supabase/migrations/20260413_webhook_tables.sql (new file) |
| 2 | Fix signing string — change from sign(body) to sign(timestamp + "." + body). Receivers following the spec will reject every event otherwise. | backend/app/services/webhook_engine.py line 286 |
| 3 | Add SSRF validation — validate URLs at registration AND at delivery time. Block RFC-1918, loopback, link-local, Azure IMDS ranges. | New: backend/app/core/ssrf_validator.py Call in: webhooks.py:79 + webhook_engine.py:304 |

## 🟡  Do Before Production

| # | Task | File to Change |
| --- | --- | --- |
| 4 | Add HTTPS-only check at registration (reject http:// URLs) | backend/app/routes/webhooks.py line 73 |
| 5 | Fix X-Fideon-Event-Id header — send event_id not delivery_id | backend/app/services/webhook_engine.py line 289 |
| 6 | Add tenant_id + timestamp fields to outbound event payload body (FR-07) | backend/app/services/webhook_engine.py line 275 |
| 7 | Set delivery timeout to 10 seconds (currently 15s) | backend/app/services/webhook_engine.py line 310 |
| 8 | Fix retry schedule to 30s > 5min > 30min with +/-10% jitter | backend/app/services/webhook_engine.py line 202 |

## 🟢  Next Sprint / Can Defer

| # | Task |
| --- | --- |
| 9 | DLQ listing + replay API endpoints |
| 10 | Delivery history UI (last 50 attempts per endpoint) |
| 11 | Test event button in management UI |
| 12 | Dual-secret 30-minute grace window on rotation |
| 13 | Max 10 endpoints per tenant cap |
| 14 | Per-tenant rate limiting on registration (10/min) |
| 15 | expires_at on DLQ rows + 30-day cleanup job |

Generated from analysis of webhook_srs_fideon_fabric.html vs neura-box-cloud-main codebase — 2026-04-13